## Slide 1
Operational
Management
Paper
Lilia Tugulea
UCO: 440131

## Slide 2
TOC
Key questions:
– What to change?
– What to change to?
– How to cause the change?
Some facts:
Five Focusing Steps:
– Identify
– Exploit
– Subordinate
– Elevate
– Repeat
Every system has
a constraint!

## Slide 3
Goal: Qualitative written thesis within the deadline
The Project

## Slide 4
Goal: Qualitative written thesis
within the deadline
The Project
Main Steps:
Identify thesis outline
Gathering information and writing the theoretical part
Gathering data and writing the practical part
Writing conclusion & introduction
Preparing bibliography
Preparing list of supplements
Formatting and revision

## Slide 5
Project & TOC
Identify
  – writing process
Exploit & Subordinate
– resource availability& efficient use
Elevate
– work hard, no procrastination
Repeat

## Slide 6
How to manage:
Risk Management Planning
Risk Identification
Qualitative Risk Analysis
Quantitative Risk Analysis
Risk Response Planning
Risk Monitoring & Control
What is?
Uncertain event that, if it occurs, has a positive or a negative effect on at least one project objective
Project Risks

## Slide 7
Project Risks
– Timeline following
– Relevant literature
– Supervisor challenge
– Multitasking
– Fear and panic
– Procrastination
Aware of:

## Slide 8
Project Risks
Predictable:
– Find a job
– Computer errors
– Holliday and vacation
Unpredictable risks:
– Illness of any kind
– Family problems

## Slide 9
Time Buffers
Project Buffer – whole project
Types:
Feeding Buffers – for each task that feeds into the critical chain
Resource Buffers – assigned to ensure that the necessary resources will be available
What is?
Extra time added into a time estimate to keep a project on track

## Slide 10
Time Buffers
Do not abuse
– too many : poor planning
– no value added
– Parkinson’s Law
Project buffer – 50% of total length
Important:
Uncertainty exists – additional time

## Slide 11
Thinking Process Tools: CRT
What is CRT?
Used to fully describe an existing situation
Purpose: understand how the problems are related to each other
Cause and effect relationship
"if..., then..." or "if...and if...and if..., then..."

## Slide 12
Undesirable effects
Thinking Process Tools: CRT
lack of necessary literature
reading too much, no writing
difficulties starting the process
supervisor issue
ignore the Gantt chart (Parkinson syndrome)
lack of time
not focused
student syndrome
bad multitasking, confusing priorities
fear and panic
computer failure

## Slide 13
Thinking Process Tools: CRT
Travel
Bad Priorities
Lazy
Procrastinate
Too much reading
Not starting
No writing
Not focused
Fear and Panic
No necessary literature
Ignore deadlines
Chaos
Low quality & not in time

## Slide 14: Pareto Analysis
UDE | Importance | Cumulative Count | % | Cumulative %
Time management | 60 | 60 | 18.18 | 18.18
Bad multitasking | 42 | 102 | 12.73 | 30.91
Follow/Ignore the Gantt chart | 40 | 142 | 12.12 | 43.03
Bad priorities | 38 | 180 | 11.52 | 54.55
Laziness and procrastination | 38 | 218 | 11.52 | 66.06
No writing | 36 | 254 | 10.91 | 76.97
Student syndrome | 34 | 288 | 10.30 | 87.27
Too much reading | 27 | 315 | 8.18 | 95.45
Computer Failure | 15 | 330 | 4.55 | 100.00
Chart: 
| Time management | Bad multitasking | Follow/Ignore the Gantt chart | Bad priorities | Laziness and procrastination | No writing | Student syndrome | Too much reading | Computer Failure
Importance | 60 | 42 | 40 | 38 | 38 | 36 | 34 | 27 | 15
Cumulative % | 18.1818 | 30.9091 | 43.0303 | 54.5455 | 66.0606 | 76.9697 | 87.2727 | 95.4545 | 100

## Slide 15
Fishbone diagram

## Slide 16
Conclusion

## Slide 17
Suggestions
Time management

## Slide 18
Suggestions
Self improvement

## Slide 19
Suggestions
Reward system
Level of satisfaction
Rewards

## Slide 20
Conclusion
Delivery in time of a qualitative thesis
Benefits:
Process : less stressful & smoother
Workload equally distributed

## Slide 21
Thank you!